SADRS PRD Product Requirements Document Smart ATM Defense & Response System ¦ v1.0 — Feb 2026 ¦ Claude Sonnet 4.6

1. Project Overview

SADRS (Smart ATM Defense & Response System) is an integrated, AI-powered security platform for ATMs. It converts passive ATM surveillance into a real-time proactive defense ecosystem combining panic-PIN covert signaling, ML-based behavioral CCTV analysis, and physical tamper detection — all wired to automated law enforcement alerts and physical lockdown within 30 seconds of threat detection.

| Field | Value |
| --- | --- |
| Product Name | SADRS — Smart ATM Defense & Response System |
| Version | 1.0 (MVP) |
| Document Owner | Product Lead |
| Implementation Model | Claude Sonnet 4.6 (AI features) |
| Category | Hardware + Software / IoT + AI Security |
| Theme | Blockchain & Cybersecurity |
| Target Platform | Raspberry Pi 4, Retrofit ATM Hardware |
| Date | February 2026 |

2. Product Vision

To build the world's first unified ATM security system that detects, contains, and reports threats in real time — shifting the ATM security paradigm from reactive surveillance to proactive defense, saving lives and preventing financial crimes at scale across India's 2.15 lakh ATMs.

2.1 Vision Statement

"Every ATM in India should be able to call for help before a crime is completed."

2.2 Product Goals

- Reduce ATM crime incidents by 60% within 2 years of deployment

- Achieve sub-30-second threat-to-alert response time

- Provide retrofit compatibility with all existing ATM models

- Enable silent covert distress signaling for victims under duress

- Deliver a single unified dashboard for bank security operations

3. Target Users

3.1 Primary Users

| User Type | Who They Are | Core Need |
| --- | --- | --- |
| ATM Customers | Citizens performing cash transactions, especially in low-traffic/night hours | Safety during transaction; ability to signal distress without triggering attacker |
| Bank Security Teams | Security operations center staff monitoring ATM networks | Real-time visibility across all ATMs; instant incident alerts with evidence |
| Law Enforcement | Local police station personnel receiving alerts | Accurate, GPS-tagged alerts with evidence so they can respond immediately |
| ATM Watchmen / Guards | On-site or nearby security personnel | Instant notification of tamper or suspicious activity at their post |
| Bank IT Admins | Engineers managing ATM network and SADRS backend | System health dashboard; alert config; model update management |

4. Core Features

4.1 Feature Priority Matrix

| Feature | Priority | Phase | AI-Powered |
| --- | --- | --- | --- |
| Panic PIN Covert Alert System | P0 — Critical | Phase 1 | No |
| ML Behavioral CCTV Analysis | P0 — Critical | Phase 1 | Yes (Claude Sonnet 4.6) |
| Physical Tamper Detection (Vibration/Tilt) | P0 — Critical | Phase 1 | No |
| Automated GSM/Wi-Fi Alert Dispatch | P0 — Critical | Phase 1 | No |
| ATM Vestibule Door Lockdown | P1 — High | Phase 1 | No |
| Bank Security Dashboard (Web) | P1 — High | Phase 2 | No |
| Evidence Auto-Upload (CCTV clips) | P1 — High | Phase 2 | Yes |
| GPS Location Sharing in Alerts | P1 — High | Phase 1 | No |
| Multi-sensor Corroboration Engine | P1 — High | Phase 2 | Yes |
| Blockchain Audit Trail | P2 — Medium | Phase 3 | No |
| Biometric Stress Detection | P2 — Medium | Phase 3 | Yes |
| Federated Model Learning | P3 — Low | Phase 4 | Yes |

4.2 Feature Descriptions

F1: Panic PIN Covert Alert

Customers pre-register a secret emergency PIN with their bank. When entered at an ATM, the machine behaves normally (showing balance or a benign error) while silently triggering the full response pipeline — locking the vestibule and alerting police via GSM.

- The attacker has zero indication an alert has been sent

- PIN stored as salted SHA-256 hash — never in plaintext

- Configurable: reverse PIN, alternate PIN, or bank-defined code

F2: ML Behavioral CCTV Analysis (Claude Sonnet 4.6)

A TFLite-optimized YOLO model running on Raspberry Pi 4 analyzes live camera feed. Claude Sonnet 4.6 is used for intelligent alert summary generation, contextual reasoning on ambiguous detections, and natural-language incident report creation sent to the bank dashboard.

- Detection: Loitering >90s, weapons, crowds, masked individuals, aggressive posture

- Claude Sonnet 4.6 role: Alert narrative generation, false-positive reasoning, evidence summarization

- 3-frame confirmation before triggering response

F3: Physical Tamper Detection

MEMS vibration sensors, MPU-6050 tilt/gyro, PIR motion, and DHT22 temperature sensors continuously poll the ATM chassis. Any anomalous readings exceeding calibrated thresholds trigger classification and response.

F4: Automated Alert Dispatch

GSM (SIM800C) sends encrypted SMS + initiates voice call to the nearest registered police station and bank HQ. Wi-Fi channel simultaneously uploads the incident payload. Dual-path ensures delivery even if one channel fails.

5. Screen Inventory

| Screen / Interface | User | Key Elements |
| --- | --- | --- |
| ATM Transaction Screen | Customer | Normal PIN entry, balance display — no visible change during panic mode |
| Bank Security Dashboard — Home | Bank Security Team | Live ATM map, active incident cards, alert feed, system status |
| Incident Detail View | Bank Security Team | CCTV clip, sensor readings, GPS map, Claude-generated incident summary, action buttons |
| ATM Health Monitor | Bank IT Admin | Per-ATM: online status, sensor health, model version, last alert, uptime |
| Alert Configuration Panel | Bank IT Admin | Police station numbers, alert thresholds, panic PIN management, GSM settings |
| Police Alert SMS/Call | Law Enforcement | ATM ID, GPS coords, threat type, bank contact — delivered via GSM |
| Watchman Buzzer + SMS | ATM Watchman | Buzzer activation + SMS with ATM ID and threat type |
| Incident Log / Audit Trail | Compliance / Legal | Immutable log of all events with timestamps, sensor data, Claude summaries |

6. Key User Flows

6.1 Duress Flow (Panic PIN)

| # | Step |
| --- | --- |
| 1 | Customer enters panic PIN at ATM keypad under duress |
| 2 | ATM displays normal response (balance / processing screen) |
| 3 | Raspberry Pi detects PIN match against encrypted hash |
| 4 | Relay activates servo/solenoid → vestibule door locks |
| 5 | GSM module sends encrypted SOS SMS + auto-dials police with ATM ID & GPS |
| 6 | CCTV clip (30s pre-alert buffer) encrypted and uploaded to bank cloud |
| 7 | Claude Sonnet 4.6 generates incident summary pushed to bank dashboard |
| 8 | Bank security team sees live incident card; can dispatch additional resources |
| 9 | Incident logged with full sensor snapshot for legal audit trail |

6.2 Behavioral Threat Flow (ML CCTV)

| # | Step |
| --- | --- |
| 1 | Camera streams live feed to Raspberry Pi at 15–30 FPS |
| 2 | TFLite YOLO model runs per-frame inference → class probability generated |
| 3 | Threat class detected in 3+ consecutive frames → flag raised internally |
| 4 | System checks for corroborating signal from PIR / vibration sensor |
| 5 | Confirmed threat → GSM dispatches alert to police + watchman buzzer activates |
| 6 | CCTV clip buffered and uploaded; Claude Sonnet 4.6 writes incident narrative |
| 7 | Dashboard alerts bank security team with clip, class label, confidence, GPS |
| 8 | Security team can 'Confirm', 'Dismiss', or 'Escalate' the alert |

7. Success Metrics

| Metric | Target | Measurement Method |
| --- | --- | --- |
| Alert dispatch latency | < 30 seconds | Timestamp: threat detection → GSM send |
| ML false positive rate | < 5% | Human review of flagged incidents over 90-day window |
| ATM crime reduction (pilot) | ≥ 60% vs baseline | Incident data from partner banks pre/post deployment |
| System uptime | ≥ 99.5% | Heartbeat ping from each Pi unit every 60 seconds |
| Dual-channel alert success rate | 100% | Log of GSM + Wi-Fi delivery confirmation per alert |
| Police response time improvement | 50% reduction | Timestamp: alert sent → officer on-scene (police records) |
| Dashboard alert acknowledgment | < 2 min by bank team | Dashboard interaction logs |
| Evidence upload success rate | ≥ 98% | Upload confirmation log per incident |

8. Out of Scope (MVP)

- Full facial recognition and biometric database integration (Phase 3+)

- Blockchain-based tamper-proof audit trail (Phase 3+)

- ATM firmware modification or replacement (system is fully external/retrofit)

- Integration with UPI or digital payment fraud detection (future)

- Federated learning across ATM networks (Phase 4)

- Natural language customer interaction at ATM screen

- International deployment outside India

9. Development Phases

| Phase | Duration | Scope |
| --- | --- | --- |
| 1 — Core | 3 months | Panic PIN logic, physical sensor pipeline, GSM alert dispatch, basic Pi firmware, GPS integration |
| 2 — AI Layer | 4 months | ML model training & TFLite deployment, CCTV pipeline, Claude Sonnet 4.6 alert summaries, bank dashboard v1 |
| 3 — Integration | 2 months | End-to-end system test, multi-sensor corroboration engine, dashboard v2, security audit |
| 4 — Pilot | 6 months | 50–100 ATM deployment, live data collection, model fine-tuning, police/bank onboarding |
| 5 — Scale | Ongoing | Blockchain audit, biometric stress detection, federated learning, commercial licensing |

10. Privacy & Safety

10.1 Data Privacy

- All ML inference runs on-device — no raw video transmitted to cloud

- CCTV evidence clips encrypted (AES-256) before upload

- 72-hour retention cap on raw video; incident data retained for 90 days

- Panic PIN stored only as salted SHA-256 hash — never in plaintext

- Compliant with India's Digital Personal Data Protection Act (DPDPA) 2023

10.2 Physical Safety

- Panic PIN is purely additive — normal PIN functionality never disrupted

- Lockdown activates only on confirmed threat — never on single-sensor trigger alone

- Emergency release mechanism accessible to police with bank-issued override code

- All hardware components housed in tamper-evident enclosures

11. Definition of Done

Phase 1 Done When:

- Panic PIN flow tested end-to-end: keypad → Pi → GSM → police test number

- Vibration + tilt sensors trigger alert within 5 seconds of threshold breach

- Door lock engages and disengages reliably under 100 test cycles

- GSM SMS delivered successfully in 95%+ of test cases

Phase 2 Done When:

- ML model achieves < 5% false positive rate on 1,000-sample held-out test set

- CCTV clip upload completes within 60 seconds of alert dispatch

- Claude Sonnet 4.6 incident summary generated and displayed on dashboard within 90 seconds

- Bank dashboard renders correctly on Chrome, Firefox, and Edge

Phase 4 (Pilot) Done When:

- System deployed and operational in ≥ 50 ATMs for ≥ 30 days without critical failure

- Police alert delivery success rate ≥ 95% in live environment

- Bank security team satisfaction score ≥ 4/5 in post-pilot survey

12. Design System

Dashboard UI Principles

- Monochrome dark theme for security operations center use (reduces eye strain in low-light rooms)

- Red / Amber / Green alert severity color coding across all incident cards

- Map-first layout: ATM locations with status dots as primary dashboard view

- Accessible: WCAG 2.1 AA compliance for all web dashboard components

- Mobile-responsive for field security staff accessing on smartphones

Hardware UX Principles

- Zero visible change to ATM interface during panic mode — critical for user safety

- Sensor status LEDs only visible to maintenance staff (inside enclosure)

- Watchman alert buzzer audible at ≥ 70dB at 3 meters distance

SADRS PRD v1.0  |  Smart India Hackathon 2024  |  Claude Sonnet 4.6 Powered